Trade Am Pages

SELLER DASHBOARD

* Dashboard
* My Ads
* My active Ads
* My Pending Ads
* Messages2
* Upload Ads
* Settings
* Log Out

GENERAL PAGES

-home

-search page

-about page

-ad details page

-sign in

-sign up

**TIME ESTIMATES**

WIREFRAMING – 4 days (8th – 12th july)

FRONT- END – 2WEEKS (13th – 27th july)

BACKEND – 2WEEKS (28th july – 11th August)

**TOOLS NEEDED**

LANGUAGES – HTML, CSS, BOOTSTRAP, JAVASCRIPT, AJAX, JQUERY, PHP, SQL

API’S – GOOGLE API, TINY MCE

**THINGS TO LEARN**

HOW TO CREATE AND PRINT DYNAMIC RECIPTS IN PHP

ADDING DYNAMIC IMAGES TO BOOSTRAP COURASEL

MULTIPLE IMAGE UPLOAD

DYNAMIC PAGINATION